## Slide 1: Parts, Repair, & Warranty Management System
Ricardo Beverly Hills
Arnold Koh, Peter Kim, Chris Knoll
Notes: Project name – pick a cool sounding name for your project
Sponsors – list your project sponsors here (the people with the money)
Putting your sponsors name boldly out there for all to see is a great way to get their engagement and attention (necessary for any successful project).

## Slide 2: Why are we here?
To save RBH employees time and paper
To allow RBH marketing opportunities
To allow RBH to track trends in parts and repairs
To automate the repair, warranty, and
parts system for Ricardo Beverly Hills
Notes: Write down all the reasons why your company would want to spend money on this project in the first place.
Then pick and highlight the most important one.

## Slide 3: The elevator pitch
For Ricardo Beverly Hills
who needs a better product and parts management solution
the parts, repair, and warranty tracker
is a management system
that automates repairs and parts orders
Unlike the current system in Access
our project saves RBH employee time, paper, and allows data analysis for trends and marketing.

## Slide 4: Product box
RBH Parts, Repair & Warranty Management System
“It’s better than Access”
Save Time & Paper
Eliminates Access
Automation
Notes: If you could walk into a store, and buy the shrink wrapped version of your software, what the design of the box look like and what would it say?
Point here is to get your team looking at your project through the eyes of your end customer.

## Slide 5: The NOT list
IN | OUT
5 Databases | Pretty colors and over-styling
Forms to connect to databases | 
Login / different permissions for users | 
UNRESOLVED
Trend / overview reports
Creating invoices database
Add pictures / file uploads for forms
Specs sheet database
Notes: List all the big ticket items you are (and are NOT) going to deliver within the scope of this project.
Before starting your project move all the UNRESOLVED ones to either IN or OUT.

## Slide 6: Your project community
Your core team
IT 485 Class
Duante & RBH
Ken
Everyone else !
... is always bigger than you think!
Notes: List everyone you are going to have to interact with at some point during the course of your project.
Goal is to start building relationships with these people and let them know we are coming down the tracks (before we actually get there).

## Slide 7: Technical solution
Danger!
Out of scope
Technologies:
PHP & MySQL, HTML
Bootstrap
Laravel
GitHub, Trello
Notes: This is about letting people know how we plan on building this thing.
If there are any tools or libraries assumptions you are making list them here.
Also if there are areas of the application architecture that are risky highlight those too.

## Slide 8: What keeps us up at night
Not delivering exactly what client wants (Duante is very specific)
Balancing work / life with project
Learning new framework (Laravel)
Notes: This is your chance to call out any craziness you’ve heard while building the deck, and having a frank conversation with your sponsors and your team about how you are going to handle it.
This is perhaps on of the most powerful slides in the deck – it’s your chance to ask for whatever you need to be successful and the consequences if you don’t get it.
Use it!

## Slide 9: The A-Team
# | Role | Competencies/Expectations
3 | Developers | PHP, MySQL, HTML, Laravel framework Unit testing, refactoring
1 | Customer | Meet up every 2 weeks and get sprint review signed off on. Answer any questions / adjust schedule as needed.
* | Consumer | Everyone who is going to use the parts, warranty, and repair system. Duante, RBH parts employees, TW Carrol (repair centers).
Notes: Set expectations around who you are going to need and what kind of skills they will need to have to pull this off.
Use names if specific people are important (i.e. Billy is the only guy who can do X).

## Slide 10: How big is this thing?
Ship it!
Construction Initial Project
Additional Features
Deploy / Testing
~2.5months
~1.5 months
~2 wks
This is a guess. Not a commitment.
Notes: Give your sponsors some idea of how big this thing is (1, 3, or 6 monther).
Before you can complete this slide you and the team should create and estimate a high-level story list for the project.
This isn’t a commitment (too many unknowns). It’s just a really rough guess. Don’t treat it as anything else.

## Slide 11: Trade-off sliders
 | The classic four
 | Feature completeness (scope)
 | Stay within budget (budget)
 | Deliver project on time (time)
 | High quality, low defects (quality)
ON
OFF
 | Other important things
 | Ease of use
 | Don’t make me think!
 | Detailed audits (log everything)
 | Design and Styling
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
Notes: When push comes to shove, something has to give. Here we want to be clear on what that is.
On agile projects we flex on scope. But there could be others factors at play here so get ready to listen as you customer tells you which forces can bend (scope) and which are written in stone (usually budget).
Slider rules:
1. No two sliders can occupy the same level.
2. List other important project factors down below.

## Slide 12: The first release
3 people, 2 weeks, $6K (60 hrs x $100 hr)
MVP Construction
Testing / Sign off
Training
~1.5wks
~.5 wks
0 wks
Notes: Stakeholders are usually interested in two things:
How much is this going to cost.
When is it going to be done.
Here we do our best to answer those two questions so they can decide if the project is still worth doing by showing them what it’s going to take.